# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | DarshanEase |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register on DarshanEase using email and password | 2 | High | V jagadeesh |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation after successful registration | 1 | High | M S VAMSI |
| Sprint-1 | Login | USN-3 | As a user, I can log into the system securely | 1 | High | V jagadeesh |
| Sprint-2 | Temple Discovery | USN-4 | As a user, I can search temples by name or location | 3 | High | M S VAMSI |
| Sprint-2 | Temple Details | USN-5 | As a user, I can view temple details, images, and facilities | 3 | Medium | M S VAMSI |
| Sprint-3 | Slot Booking | USN-6 | As a user, I can book Darshan slots for temples | 5 | High | V jagadeesh |
| Sprint-3 | Payment Integration | USN-7 | As a user, I can make online donations or VIP Darshan payments | 4 | High | M S VAMSI |
| Sprint-4 | Organizer Dashboard | USN-8 | As an organizer, I can manage temple slots and bookings | 4 | Medium | M S VAMSI |
| Sprint-4 | Admin Dashboard | USN-9 | As an admin, I can monitor bookings, temples, and users | 3 | Medium | M S VAMSI |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 6 July 2026 | 12 July 2026 | 20 | 12 July 2026 |
| Sprint-2 | 20 | 6 Days | 6 July 2026 | 12 July 2026 | 20 | 12 July 2026 |
| Sprint-3 | 20 | 6 Days | 6 July 2026 | 12 July 2026 | 20 | 12 July 2026 |
| Sprint-4 | 20 | 6 Days | 6 July 2026 | 12 July 2026 | 20 | 12 July 2026 |

Reference:

https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts